# GleamPro Platform

## HANDOFF.md — Project Continuity File

Purpose: This file enables seamless continuation of the project across new chats, new developers, or future work sessions. If it’s not here, assume it’s not decided.

## 1) Current Status (What’s DONE)

### Documentation (FOUNDATION COMPLETE)

- README.md — project overview and repo entry point

- PRD v0.4 — product scope, rules, priorities (FROZEN for Phase 1)

- ARCHITECTURE.md — system design, boundaries, auth, storage, multi-tenant plan

- DATA_MODEL.md — tables, relationships, versioning, audit strategy

- API_SPEC.md — REST endpoints, permissions, side effects

### Locked Technical Decisions

- Monorepo with separate apps

  - apps/web = Next.js (mobile-first UI)

  - apps/api = Express REST API

- MERN-style development with PostgreSQL (Supabase) instead of Mongo

- Auth: Supabase Auth (JWT verified by API)

- Authorization: API-enforced RBAC (Owner/Admin/Manager/Cleaner)

- Storage: S3-compatible, direct uploads via signed URLs

- Email: Resend (email-only for now)

- Accounting: QuickBooks Online (Canada) — sync customers + invoices early

- Single-tenant first, multi-tenant ready (tenant_id everywhere)

### Locked Product Rules

- Facility → Areas → Tasks → Pricing → Proposal → Contract → Change Order → Work Orders

- Task Manager with global standards + facility overrides

- Condition levels affect task time and pricing

- Pricing engine uses derived pricing with guardrails

- Minimum visit charges enforced

- Only Owner/Admin can override pricing (with audit reason)

- Proposal acceptance triggers contract creation flow

- Scope changes after contract require a Change Order

- Cleaner task completion requires checkbox + photo proof

## 2) What’s NEXT (Top 5 Build Tasks)

Phase 1 — Foundation & Operations

- Repo setup

  - Initialize monorepo

  - Add apps/web, apps/api, packages/shared, docs/

- API bootstrap

  - Express app

  - Supabase JWT verification middleware

  - Tenant + RBAC enforcement middleware

- Database setup

  - Supabase project

  - Prisma schema based on DATA_MODEL.md

  - Initial migrations

- Core domain scaffolding

  - Identity & roles

  - CRM (leads, accounts, contacts)

  - Facility & Areas

- Task Manager (core differentiator)

  - Task templates

  - Facility task overrides

  - Scope resolution logic

## 3) How to Continue This Project in a NEW CHAT

Paste this message at the start of a new chat:

We are continuing the GleamPro Platform project.

Documentation files already exist:

- README.md

- PRD v0.4

- ARCHITECTURE.md

- DATA_MODEL.md

- API_SPEC.md

- HANDOFF.md

Current phase: Phase 1 (Foundation & Operations).

Next task to work on:

[PASTE one item from the “What’s NEXT” section]

Rules:

- Small, reversible commits

- Docs-first

- Update HANDOFF.md and CHANGELOG.md every session

## 4) Commit & Documentation Rules (NON-NEGOTIABLE)

### Commit Rules

- 1 commit = 1 logical change

- If it can’t be reverted safely, it’s too big

- Use Conventional Commits:

  - feat(api): add tenant scoping middleware

  - feat(web): add mobile estimate flow stepper

  - docs(prd): clarify pricing guardrails

  - chore(repo): add lint and formatting

### Documentation Rules

- Update docs before or with code

- Always update:

  - CHANGELOG.md

  - HANDOFF.md (status + next steps)

- Architectural decisions go in docs/ADR/

## 5) Open Items (NOT DECIDED YET)

- SMS notifications

- Native mobile apps

- Offline cleaner mode

- Automated e-sign (DocuSign / Dropbox Sign)

- Background workers (PDF generation, reminders)

## 6) Guardrails (Prevent Rework)

- No direct DB access from web app

- No business logic in UI

- No scope changes without Change Orders

- No pricing overrides without audit reason

- No feature without updating docs

End of HANDOFF.md